# Oshen Vessel Alert System

Technical Requirements & Architecture

React-Based Tech Stack | PostgreSQL Database

COMP2003 Group Project

University of Plymouth

Client: Oshen Ltd, Plymouth UK

November 2025

# Table of Contents

# 1. Meeting Objectives & Executive Summary

## 1.1 COMP2003 Meeting 1 Requirements

This document directly addresses:

- ✓ Set list of Requirements - Prioritized with owners

- ✓ React Tech Stack - Complete breakdown with libraries

- ✓ PostgreSQL Database - Schema + throughput analysis

- ✓ GitHub Analysis - Code review + reuse strategy

- ✓ Agile Workflow - Sprints, ceremonies, tools

- ✓ Task Breakdown - Per member with hour estimates

- ✓ Project Layout - Architecture diagrams

## (UPlym_CompSci_Project_2025_Alert_App-main) with:

- ✓ Working alert evaluation logic (alert_evaluator.py - 272 lines)

- ✓ Geofence calculations (geofence_manager.py - point-in-polygon algorithms)

- ✓ Oshen API client (oshen_api_client.py - telemetry fetching)

- ✓ Background monitor (alert_monitor.py - polls API every few minutes)

- ✓ Authentication system (Flask-Login with bcrypt)

Our  Mission: Build a React frontend + Node.js/Express backend that replicates the Flask app's functionality while adding database persistence, multi-user support, and modern GUIs. Port the Python business logic to JavaScript/TypeScript.

# FOUR-PERSON TEAM BREAKDOWN

## Team Composition & Role Assignments

| Role | Primary Responsibilities | Hours/Week | Total Hours |
| --- | --- | --- | --- |
| Backend Dev 1 (Lead) | Database design, SQLAlchemy models, migration script | ~7-8 hrs | 55-60 hrs |
| Backend Dev 2 | API routes, data_manager updates, backend integration | ~7-8 hrs | 55-60 hrs |
| Frontend Dev 1 | Geofence editor (Leaflet), maps, dashboard UI | ~7-8 hrs | 55-60 hrs |
| Frontend Dev 2 | Alert builder, vessel forms, user management UI | ~7-8 hrs | 55-60 hrs |

## Detailed Sprint Assignments (8 Weeks Total)

SPRINT 1 (Weeks 1-2): Database Foundation

| Team Member | Tasks | Hours | Deliverables |
| --- | --- | --- | --- |
| Backend Dev 1 | • Design PostgreSQL schema• Create SQLAlchemy models• Write migration script (JSON→DB)• Test migration with sample data | 40h | • schema.sql• models.py• migrate_json_to_db.py• Test report |
| Backend Dev 2 | • Update data_manager.py for DB• Create database connection pool• Add error handling• Write unit tests | 25h | • Updated data_manager.py• Connection utilities• Test suite |
| Frontend Dev 1 | • Study Geofencing Demo code• Research Leaflet.draw library• Create geofence editor mockup• Plan component structure | 15h | • UI mockups• Component diagram• Technical plan |
| Frontend Dev 2 | • Study existing Flask templates• Design alert builder form• Create vessel form mockups• Plan user management UI | 15h | • UI mockups• Form specifications• User flow diagrams |

SPRINT 2 (Weeks 3-4): Core GUIs & Integration

| Team Member | Tasks | Hours | Deliverables |
| --- | --- | --- | --- |
| Backend Dev 1 | • Create API endpoints for geofences• Create API for alert rules• Integrate with alert_evaluator.py• Test alert triggering | 30h | • /api/geofences routes• /api/alerts routes• Integration tests• API documentation |
| Backend Dev 2 | • Create vessel management API• Add user CRUD operations• Implement authentication• Write integration tests | 30h | • /api/vessels routes• /api/users routes• Auth middleware• Test suite |
| Frontend Dev 1 | • Build geofence editor page• Implement Leaflet drawing• Add vertex editing• Connect to backend API• Test on mobile | 45h | • geofence_editor.html• geofence_editor.js• Mobile-tested UI• User guide |
| Frontend Dev 2 | • Build alert builder form• Create vessel add/edit forms• Add form validation• Connect to backend• Test workflows | 40h | • alert_builder.html• vessel_form.html• Form validation JS• Test scenarios |

SPRINT 3 (Weeks 5-6): Multi-User & Dashboard

| Team Member | Tasks | Hours | Deliverables |
| --- | --- | --- | --- |
| Backend Dev 1 | • Implement supervisor assignment• Add pager ID management• Configure Pagem API integration• Test alert notifications | 25h | • Supervisor system• Pagem integration• Notification tests• Documentation |
| Backend Dev 2 | • Add user registration• Implement role-based access• Create user profile endpoints• Write security tests | 20h | • Registration flow• RBAC system• Profile API• Security audit |
| Frontend Dev 1 | • Build overview dashboard• Show all vessels on map• Add alert status indicators• Optimize for performance | 30h | • overview.html• Dashboard JS• Performance report• User guide |
| Frontend Dev 2 | • Build user management page• Create registration form• Add profile editing• Implement permissions UI | 25h | • user_management.html• Registration forms• Profile UI• Admin controls |

SPRINT 4 (Weeks 7-8): Testing & Deployment

| Team Member | Tasks | Hours | Deliverables |
| --- | --- | --- | --- |
| Backend Dev 1 | • End-to-end testing• Performance optimization• Database indexing• Deployment setup | 20h | • Test suite• Performance report• Deployment guide• Production config |
| Backend Dev 2 | • API documentation• Security hardening• Bug fixes• Monitor setup | 20h | • API docs• Security checklist• Bug fix log• Monitoring config |
| Frontend Dev 1 | • Cross-browser testing• Mobile responsiveness• Accessibility audit• UI polish | 20h | • Test report• Mobile guide• A11y report• Final UI |
| Frontend Dev 2 | • User documentation• Training materials• Demo video• Final QA | 20h | • User manual• Training docs• Demo video• QA report |

## Total Hours Summary

| Team Member | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Total |
| --- | --- | --- | --- | --- | --- |
| Backend Dev 1 | 40h | 30h | 25h | 20h | 115h |
| Backend Dev 2 | 25h | 30h | 20h | 20h | 95h |
| Frontend Dev 1 | 15h | 45h | 30h | 20h | 110h |
| Frontend Dev 2 | 15h | 40h | 25h | 20h | 100h |
| TOTAL | 95h | 145h | 100h | 80h | 420h |

# 1.1 RANKED REQUIREMENTS LIST

All requirements ranked by priority: P0 (Critical) → P1 (High) → P2 (Medium)

P0 - CRITICAL REQUIREMENTS (Must Have for MVP)

| ID | Requirement | Owner | Hours | Why Critical |
| --- | --- | --- | --- | --- |
| R1 | PostgreSQL Database MigrationMigrate from JSON file storage to PostgreSQL with SQLAlchemy ORM | Backend Dev 1 | 40h | JSON file doesn't scale, blocks concurrent access, error-prone. Everything else depends on this. |
| R2 | Interactive Geofence EditorClick-to-draw interface using Leaflet.draw for keep-in zones, keep-out zones, and exclusion points | Frontend Dev 1 | 45h | Non-technical users cannot edit JSON coordinates. Critical UX improvement for daily operations. |
| R3 | Alert Rule Builder GUIForm-based interface to create alerts with variable selection, comparator, threshold, and message count | Frontend Dev 2 + Backend Dev 1 | 40h | Creating alerts via JSON is too technical. Essential for supervisors to configure monitoring. |
| R4 | Vessel Management InterfaceGUI to add, edit, and delete C-Star vessels with IMEI, name, and supervisor assignment | Frontend Dev 2 + Backend Dev 2 | 25h | Cannot add new vessels without editing JSON. Blocks onboarding of new C-Stars. |
| R5 | Multi-User SystemUser registration, authentication, pager ID assignment, and role-based access control | Backend Dev 2 + Frontend Dev 2 | 45h | Need multiple supervisors with different pager IDs. Single hardcoded user won't scale. |
| R6 | All-Vessels DashboardOverview page showing all C-Stars with alert status, location, and key metrics | Frontend Dev 1 | 30h | Hard to see which vessels have issues. Essential for fleet monitoring. |
| R7 | Alert Enable/Disable UIClear UI to show which alerts are enabled/disabled with toggle switches | Frontend Dev 2 | 15h | Cannot easily see which alerts are active. Critical for troubleshooting. |
| TOTAL P0 | 7 Critical Requirements | 4 Team Members | 240h | MVP Ready |

P1 - HIGH PRIORITY (Post-MVP Enhancements)

| ID | Requirement | Owner | Hours | Business Value |
| --- | --- | --- | --- | --- |
| R8 | Configuration TemplatesCopy alert rules and geofences from one vessel to another with one click | Backend Dev 1 | 20h | Saves hours when deploying new vessels in familiar areas. Reduces setup time from 2 hours to 5 minutes. |
| R9 | Compound Alert LogicCreate alerts with AND/OR conditions combining multiple criteria | Backend Dev 1 | 30h | Reduces false positives. Example: Alert only if (temp > 30°C AND wind > 20 knots). |
| R10 | Auto-Setup DetectionNotify when vessel appears after long pause, prompt for alert configuration | Backend Dev 2 | 20h | Prevents forgotten configurations. Safety improvement for emergency deployments. |
| R11 | Alert History & AnalyticsView historical alerts, trends, and patterns with charts | Full-Stack (Backend Dev 2 + Frontend Dev 1) | 30h | Helps identify recurring issues and optimize alert thresholds. |
| TOTAL P1 | 4 High Priority Features | 3 Team Members | 100h | Enhanced UX |

P2 - MEDIUM PRIORITY (Future Enhancements)

| ID | Requirement | Owner | Hours | Future Value |
| --- | --- | --- | --- | --- |
| R12 | GIS Land Boundary IntegrationAuto-exclude land from geofences using GIS data (e.g., 5-mile shore buffer) | Backend Dev 1 | 35h | Saves time drawing geofences around coastlines. Nice-to-have automation. |
| R13 | Advanced Map LayersAdd weather overlays, ocean currents, and depth contours to maps | Frontend Dev 1 | 25h | Enhanced situational awareness for supervisors. Useful for planning. |
| R14 | Mobile App VersionNative iOS/Android app for on-the-go monitoring | External Team | 200h | Better mobile experience, but web app already mobile-compatible. Can defer. |
| TOTAL P2 | 3 Medium Priority Features | Future Consideration | 260h | Phase 2 |

## Requirements Capacity Analysis

| Priority | Count | Total Hours | Status | Notes |
| --- | --- | --- | --- | --- |
| P0 (Critical) | 7 | 240h | ✓ FITS IN CAPACITY | 4 people × 8 weeks × 7-8 hrs/week = 224-256 hours available |
| P1 (High) | 4 | 100h | STRETCH GOAL | Include if ahead of schedule or extend timeline |
| P2 (Medium) | 3 | 260h | PHASE 2 | Future enhancement after MVP deployment |
| GRAND TOTAL | 14 | 600h | MVP + Future | Focus on P0 for guaranteed success |

# 2. React-Based Technology Stack

Complete breakdown for Oshen ecosystem integration:

## 2.1 Frontend Stack

| Component | Technology | Purpose / Notes |
| --- | --- | --- |
| Core Framework | React 18.3+ | Latest stable, Hooks API |
| Language | TypeScript 5.x (optional) | Type safety, recommended but not required |
| Build Tool | Vite 5.x | Fast HMR, modern bundler (faster than CRA) |
| Routing | React Router v6 | Client-side routing, protected routes |
| State Management | Context API + useReducer | Built-in React, no extra deps (Zustand if complex) |
| HTTP Client | Axios 1.x | REST API calls, interceptors for auth tokens |
| Forms | React Hook Form | Performant, minimal re-renders |
| Validation | Zod | TypeScript-first schema validation |
| UI Components | Tailwind CSS 3.x | Utility-first CSS, mobile-responsive |
| Component Library | shadcn/ui (optional) | Copy-paste components, not a dependency |
| Maps | Leaflet 1.9+ with React-Leaflet | Map display + vessel tracking |
| Geofence Drawing | Leaflet.draw + Leaflet.editable | Interactive polygon/circle drawing |
| Icons | Lucide React | Modern icon set, tree-shakeable |
| Date/Time | date-fns | Lightweight date utilities |
| Notifications | React Hot Toast | User notifications for actions/errors |

## 2.2 Backend Stack

| Component | Technology | Purpose / Notes |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | Latest stable LTS version |
| Web Framework | Express.js 4.x | RESTful API endpoints |
| Database | PostgreSQL 15+ | Relational database with JSON support |
| ORM | Prisma 5.x | Type-safe queries, migrations, excellent DX |
| Authentication | JWT + bcrypt | Token-based auth, password hashing |
| Validation | Zod | API request/response validation |
| Background Jobs | node-cron | Scheduled telemetry polling (replaces alert_monitor.py) |
| HTTP Client | Axios | Calls to Oshen API and Pagem API |
| Environment Config | dotenv | Environment variables management |
| Logging | Winston | Application logging (replaces Python logging) |
| CORS | cors middleware | Cross-origin requests (React dev ↔ Express) |
| Security | helmet | HTTP security headers |

## 2.3 Deployment & DevOps

- Hosting: Railway.app or Heroku (free tier available, PostgreSQL included)

- CI/CD: GitHub Actions for automated testing and deployment

- Monitoring: Railway/Heroku built-in logs + metrics

- Database: Railway PostgreSQL addon or Heroku Postgres

# 3. PostgreSQL Database Architecture

## 3.1 Complete Schema Design

### Core Tables

1. users

| Column | Type | Null? | Description |
| --- | --- | --- | --- |
| id | SERIAL | PK | Primary key |
| username | VARCHAR(80) | NOT NULL | Unique username, UNIQUE constraint |
| email | VARCHAR(120) | NOT NULL | Email address, UNIQUE constraint |
| password_hash | VARCHAR(255) | NOT NULL | Bcrypt hashed password |
| pager_id | VARCHAR(20) | NULL | Pagem app ID for notifications |
| role | VARCHAR(20) | NOT NULL | 'admin' or 'supervisor' |
| created_at | TIMESTAMPTZ | NOT NULL | DEFAULT NOW() |

2. vessels

| Column | Type | Null? | Description |
| --- | --- | --- | --- |
| id | SERIAL | PK | Primary key |
| name | VARCHAR(100) | NOT NULL | Vessel name (e.g., 'PC14') |
| imei | VARCHAR(20) | NOT NULL | UNIQUE, satellite identifier |
| at_sea_status | BOOLEAN | NOT NULL | DEFAULT TRUE, active monitoring flag |
| primary_supervisor_id | INTEGER | NULL | FK → users.id |
| secondary_supervisor_id | INTEGER | NULL | FK → users.id |
| latest_position | JSONB | NULL | {latitude, longitude, timestamp} |

Additional Tables: geofences, alert_rules, alert_history, telemetry, message_types. Full Prisma schema in repository.

## 3.2 Database Throughput Analysis

Data flow estimation for system sizing:

| Operation | Frequency | Data Size | Impact |
| --- | --- | --- | --- |
| Telemetry polling (Oshen API) | Every 5 mins | ~2KB per vessel | 288 calls/day |
| Alert evaluation | Per telemetry poll | 100 bytes | In-memory |
| Alert INSERT (if triggered) | Variable (~10/day) | ~500 bytes | Low |
| User dashboard loads | ~50 per day | ~10KB | Very low |
| Telemetry storage (historical) | Per poll | ~1KB | 28MB/month |

Estimated Total Throughput: ~1MB/day for 10 vessels = 30MB/month. PostgreSQL free tier (Railway/Heroku) provides 1GB storage, sufficient for 30+ months of data.

Performance Optimizations:

- Index vessel_id in alert_history and telemetry tables

- Index timestamp columns for time-range queries

- Use connection pooling (built into Prisma)

- Archive old telemetry data (>90 days) to S3 if needed

# 4. System Architecture

## 4.1Architecture Diagram

┌─────────────────────────────────────────────────────────────┐│                    OSHEN           VESSEL ALERT SYSTEM                 │└─────────────────────────────────────────────────────────────┘┌─────────────────┐                    ┌──────────────────────┐│   React App     │<─── HTTP/REST ───>│   Express Backend    ││   (Frontend)    │                    │    (Node.js 20)      ││                 │                    │                      ││  - Dashboard    │                    │ - REST API           ││  - Geofence UI  │                    │ - Auth (JWT)         ││  - Alert Config │                    │ - Alert Logic        ││  - User Mgmt    │                    │ - Background Jobs    │└─────────────────┘                    └──────────────────────┘                                                │                                                │ Prisma ORM                                                ↓                                       ┌──────────────────────┐                                       │   PostgreSQL DB      │                                       │                      │                                       │ - users              │                                       │ - vessels            │                                       │ - alert_rules        │                                       │ - geofences          │                                       │ - telemetry          │                                       └──────────────────────┘┌─────────────────────────────────────────────────────────────┐│                    EXTERNAL INTEGRATIONS                     │└─────────────────────────────────────────────────────────────┘        ┌──────────────┐              ┌──────────────┐        │  Oshen API   │              │  Pagem API   │        │              │              │              │        │ Telemetry →  │              │ ← Alerts     │        └──────────────┘              └──────────────┘                ↑                              ↑                │                              │                └────── node-cron ─────────────┘                       (Background Jobs)                    Every 5 minutes polling

# END OF DOCUMENT